# Handoff: Auth, CRM, Excel Import, And EIP Permission Architecture

## Session Metadata

- Created: 2026-07-04 00:41 Asia/Taipei

- Workspace: D:\work

- Primary projects:

  - D:\work\Ystravel-AuthService

  - D:\work\Ystravel-AuthPortal

  - D:\work\Ystravel-CRM-Backend

  - D:\work\Ystravel-CRM-Frontend

  - D:\work\GInternational-Frontend

  - D:\work\GInternational-Backend

- Purpose: preserve architecture/product decisions and current implementation context.

- Explicit exclusion: late login-page visual design iterations are intentionally not documented here.

## Current State Summary

The project direction has been clarified: finish AuthService/AuthPortal and CRM first, then build customer data analysis / Excel import into CRM, and migrate the old EIP to AuthService last. The user wants a true SSO model: sign in once, then access EIP, CRM, and AuthPortal admin depending on centralized app/page/action permissions. AuthPortal should become the central administration surface for users, roles, permissions, and per-system access.

CRM frontend has already confirmed it can authenticate through Auth. CRM backend currently contains practical read APIs and test-oriented data shape; the real customer schema is expected to expand later. Existing CRM backend fields are not final and should be treated as an initial implementation layer.

## Codebase Understanding

### Architecture Overview

The intended platform shape is:

- AuthService is the identity, SSO, and permission authority.

- AuthPortal is the admin UI for managing users, roles, apps, permission assignments, and eventually per-page/per-action access.

- CRM consumes AuthService tokens and permission claims / permission APIs.

- EIP remains later-phase work; eventually it should stop owning its separate permission model and integrate with AuthService.

- Excel/customer analysis import belongs to the CRM phase after Auth and CRM core are stable.

The permission direction is centralized RBAC with explicit permission codes, plus optional scope/condition extensions later if needed. A user can have multiple roles, and roles grant permissions. App access itself should be represented as permission codes, not as a separate ad hoc boolean system.

### Critical Files

| File | Purpose | Relevance |
| --- | --- | --- |
| D:\work\GInternational-Frontend\docs\YSTRAVEL_AUTH_PERMISSION_MODEL.md | Defines the Auth/CRM permission model | Core reference for user, role, app, page, and action permission design |
| D:\work\GInternational-Frontend\docs\EIP_AUTH_PERMISSION_MIGRATION_PLAN.md | EIP migration plan toward AuthService | Use before modifying old EIP permission behavior |
| D:\work\GInternational-Frontend\docs\EIP_PERMISSION_MAPPING.md | Human-readable old-to-new EIP permission mapping | Reference for future EIP refactor |
| D:\work\GInternational-Frontend\docs\EIP_PERMISSION_MAPPING.csv | CSV version of mapping | Useful for import/review tooling |
| D:\work\GInternational-Frontend\docs\YSTRAVEL_UI_DESIGN_SYSTEM.md | UI/RWD/component design rules | Reference for AuthPortal and CRM UI work |
| D:\work\GInternational-Frontend\docs\YSTRAVEL_FRONTEND_ARCHITECTURE.md | Frontend structure and naming decisions | Reference before refactoring pages/layouts/components |
| D:\work\GInternational-Frontend\docs\YSTRAVEL_AUTH_CRM_PROGRESS.md | Progress log | Keep updated as major milestones finish |
| D:\work\.claude\handoffs\2026-07-03-224106-auth-crm-excel-eip-priority.md | Earlier priority handoff | Captures priority order and project sequencing |
| D:\work\Ystravel-AuthPortal\src\layouts\AuthShell.vue | AuthPortal shell layout | Already touched during AuthPortal refactor |
| D:\work\Ystravel-AuthPortal\src\views\admin\AdminRolesView.vue | Role/admin UI area | Already refactored partly toward shared UI patterns |
| D:\work\Ystravel-CRM-Frontend\src\services\crm-api.ts | CRM frontend API integration | Connects CRM pages to backend APIs |
| D:\work\Ystravel-CRM-Backend\src\customers, src\orders, src\imports, src\dashboard | CRM read APIs | Initial backend surface for CRM frontend |

### Key Patterns Discovered

- Prefer clear page component names such as AdminPermissionsPage / AdminRolesPage over vague View naming as the refactor progresses.

- Use a FSD-lite frontend organization: shared, entities, features, pages/views, and layouts where it reduces confusion.

- Shell naming is acceptable for app-level chrome layouts, but naming should be documented and consistent.

- Permissions should be defined by the backend/system registry, not freely created in the frontend by admins.

- Frontend permission admin UI should render available permission definitions and let admins assign them to roles.

- Permission naming should move toward APP.MODULE.ACTION, for example CRM.CUSTOMERS.READ or AUTH.USERS.MANAGE.

- Page-level access and action-level permissions should both be possible.

- New/refactored UI should be RWD-aware and use semantic design tokens to preserve future light/dark mode support.

## Work Completed

### Tasks Finished

- Clarified delivery priority: Auth + CRM first, CRM Excel/customer import second, EIP Auth migration last.

- Confirmed conceptual SSO direction: one login, app access based on centralized Auth permissions.

- Clarified AuthPortal as highest-level admin surface for users, roles, app access, and permissions.

- Designed permission approach: role-based permissions with page/action granularity and app access as explicit permissions.

- Analyzed old EIP flow:

  - HR creates employee.

  - Admin converts employee to system user.

  - User receives role.

  - Role has permissions selected through frontend permission selector.

- Agreed old EIP permission design likely needs replacement because permission creation/definition should not be casually frontend-driven.

- Created EIP permission mapping documentation from old permission-like codes.

- Established UI/architecture docs for future AuthPortal and CRM work.

- Started AuthPortal refactor with shared UI components and role page cleanup.

- Connected CRM frontend to CRM backend read APIs.

- Added CRM backend read APIs for customers, orders, imports, and dashboard.

### Files Modified Or Created

| Project | Files | Summary |
| --- | --- | --- |
| GInternational-Frontend | docs\YSTRAVEL_UI_DESIGN_SYSTEM.md | UI design system, RWD, components, color mode direction |
| GInternational-Frontend | docs\YSTRAVEL_FRONTEND_ARCHITECTURE.md | Frontend structure, naming, layout conventions |
| GInternational-Frontend | docs\YSTRAVEL_AUTH_PERMISSION_MODEL.md | Central Auth/CRM permission model |
| GInternational-Frontend | docs\EIP_AUTH_PERMISSION_MIGRATION_PLAN.md | EIP AuthService migration strategy |
| GInternational-Frontend | docs\EIP_PERMISSION_MAPPING.md, .csv | Old EIP permission mapping to target code style |
| GInternational-Frontend | docs\YSTRAVEL_AUTH_CRM_PROGRESS.md | Progress notes |
| Ystravel-AuthPortal | src\shared\ui\PageHeader.vue, src\shared\ui\DataToolbar.vue | Shared UI components |
| Ystravel-AuthPortal | src\entities\permission\PermissionCode.vue | Permission display component |
| Ystravel-AuthPortal | src\layouts\AuthShell.vue, src\views\admin\AdminRolesView.vue | Refactored toward shared patterns |
| Ystravel-AuthPortal | vite.config.ts, src\assets\css\main.css | Theme/token setup |
| Ystravel-CRM-Frontend | src\services\crm-api.ts, dashboard/customers/orders/imports views | API-backed CRM pages |
| Ystravel-CRM-Frontend | vite.config.ts, src\assets\css\main.css | Theme/token setup |
| Ystravel-CRM-Backend | src\common, src\customers, src\orders, src\imports, src\dashboard, src\app.module.ts | Read APIs and pagination |

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Prioritize Auth + CRM before EIP migration | CRM needs stable login and permissions first; EIP migration will be easier after the target model is proven |
| Treat CRM current backend schema as initial/test-oriented | Real customer data columns will expand after Excel/customer analysis work |
| Use centralized Auth permissions for all apps | Avoid separate EIP/CRM permission silos and duplicated admin behavior |
| Define permissions in backend/registry, render in frontend | Prevent admins from inventing invalid or inconsistent permission keys |
| Represent app access as permissions | Keeps one authorization model for "can enter app" and "can do action" |
| Support page-level and action-level permissions | User explicitly needs cases like view-only, no edit/delete, access only some pages |
| Use role templates plus per-user role assignments | Easier operational model than direct per-user permission edits |
| Keep direct user permission overrides rare or later-phase | Avoid confusing, hard-to-debug authorization states |
| AuthPortal and CRM should eventually support light/dark mode | User wants this designed early to avoid hard retrofitting later |
| Default UI should be light mode for business/admin tools | Better for dense CRM/Auth work; dark mode can be added via semantic tokens |

## Pending Work

### Immediate Next Steps

- Stabilize AuthPortal admin foundation before more visual experiments:

  - users list/create/edit

  - roles list/create/edit

  - permission registry display

  - app access assignment

- Implement Auth permission data model and APIs if not already complete:

  - apps

  - permission definitions

  - roles

  - role permissions

  - user roles

- Build AuthPortal flows:

  - create user

  - assign app access

  - assign roles by app/system

  - inspect effective permissions

- Continue CRM integration:

  - confirm CRM frontend checks permissions from Auth

  - add guards for page/action access

  - prepare data model expansion for Excel import

- Start CRM Excel/customer import analysis once Auth/CRM permission foundation is usable.

- Defer EIP integration until Auth and CRM model is validated.

### Blockers/Open Questions

- Exact CRM customer schema is not final. The current backend is safe to change later.

- Need decide where permission definitions are stored: database seeded registry, code registry, or hybrid.

- Need decide whether Auth token carries full permission list, app access only, or a minimal claim plus permission lookup endpoint.

- Need decide role hierarchy/naming for first production users: owner/admin/manager/staff style, or app-specific roles.

- Need decide how much direct per-user override is allowed in v1.

- Need carefully audit old EIP permission keys before migration; mapping exists but should be reviewed with business context.

### Deferred Items

- EIP AuthService migration.

- Full EIP permission page/code rewrite.

- Dark mode UI toggle implementation.

- Full CRM Excel import implementation.

- Advanced permission scopes such as own/team/branch/department.

## Context For Resuming Agent

### Important Context

- User is currently mentally anchoring the project around this sequence:

  - Auth + CRM

  - CRM customer analysis / Excel import

  - EIP uses AuthService

- User wants to avoid chaos from opening too many Cursor windows. A practical workflow is one service pair at a time, with four services running only when integration testing requires it.

- User is worried about design and architecture quality early. They want reusable components, naming consistency, RWD, breakpoints, button definitions, font sizes, and a design system.

- User asked whether Auth and CRM should share visual design. Decision: they should feel like the same internal platform, with AuthPortal more administrative and CRM more data-operational, not totally separate brands.

- User asked whether atomic design is needed. Direction: do not overdo pure atomic design; use practical shared components and FSD-lite boundaries.

- User dislikes UI copy that over-explains technical concepts to normal users. Admin-facing text should be concise and mostly Chinese where appropriate.

- For permission design, user wants to understand the full flow before implementation. Keep explaining the user/admin workflow clearly.

- User is open to replacing old EIP permission design later and expects EIP page permission names may need updates.

### Assumptions Made

- The user is the highest-level AuthPortal administrator.

- AuthPortal will manage users and roles for Auth, CRM, and eventually EIP.

- CRM is initially for the user and a few high-level managers, then may expand.

- EIP employee records can later be linked to Auth users.

- HR employee creation and "convert to system user" flow may remain conceptually, but actual login/permission authority should move to AuthService.

- Current CRM backend data shape is not final.

### Potential Gotchas

- Do not treat the current CRM customer fields as fixed production schema.

- Do not migrate EIP permissions before Auth/CRM permission model is implemented and validated.

- Avoid frontend-created arbitrary permissions. Admin UI should assign known permission definitions.

- Be careful with dirty worktrees. There are modified files across AuthPortal, CRM frontend, and CRM backend. Do not revert broad changes.

- LoginView.vue in AuthPortal was restored to Git version after visual experiments. Do not reintroduce the excluded login-page design attempts from this session.

- Builds may show @vueuse/core / Rolldown INVALID_ANNOTATION warnings. These warnings have appeared repeatedly and builds still pass.

- Avoid exposing secrets in handoffs. Do not copy default passwords or tokens into docs.

## Environment State

### Git / Workspace Notes

D:\work itself is not a Git repository. Individual projects are separate Git repositories. Cursor may fail to restore files if opened at D:\work and it does not detect nested repos correctly. Prefer opening the actual project folder, for example D:\work\Ystravel-AuthPortal, when using Git UI actions.

Known modified project areas at time of handoff:

- Ystravel-AuthPortal

  - Modified: generated type files, src\assets\css\main.css, src\layouts\AuthShell.vue, src\views\admin\AdminRolesView.vue, vite.config.ts

  - Untracked: src\entities, src\shared

  - src\views\LoginView.vue is restored and should not be dirty.

- Ystravel-CRM-Frontend

  - Modified: generated type files, theme CSS, shell and CRM views, vite.config.ts

  - Untracked: src\services\crm-api.ts

- Ystravel-CRM-Backend

  - Modified: source APIs and generated dist output

  - Untracked: new source folders for common/dashboard/orders and services

### Verification Already Run

- npm run build in D:\work\Ystravel-AuthPortal: passed.

- npm run build in D:\work\Ystravel-CRM-Frontend: passed earlier with known VueUse/Rolldown warning.

- CRM backend build/tests passed earlier after read API work.

### Tools/Skills Referenced

- frontend-design skill for UI quality direction.

- nuxt-ui skill for Nuxt UI v4 component/theme usage.

- session-handoff skill for this handoff structure.

## Related Resources

- D:\work\.claude\handoffs\2026-07-03-224106-auth-crm-excel-eip-priority.md

- D:\work\GInternational-Frontend\docs\YSTRAVEL_UI_DESIGN_SYSTEM.md

- D:\work\GInternational-Frontend\docs\YSTRAVEL_FRONTEND_ARCHITECTURE.md

- D:\work\GInternational-Frontend\docs\YSTRAVEL_AUTH_PERMISSION_MODEL.md

- D:\work\GInternational-Frontend\docs\EIP_AUTH_PERMISSION_MIGRATION_PLAN.md

- D:\work\GInternational-Frontend\docs\EIP_PERMISSION_MAPPING.md

- D:\work\GInternational-Frontend\docs\EIP_PERMISSION_MAPPING.csv

- D:\work\GInternational-Frontend\docs\YSTRAVEL_AUTH_CRM_PROGRESS.md

## First Action For Next Session

Start from AuthPortal permission administration, not from login-page visual design. Read the docs listed above, then inspect the current AuthService/AuthPortal data model and decide the smallest next vertical slice:

- permission definitions registry,

- role permission assignment API,

- AuthPortal UI for assigning CRM app/page/action access,

- CRM frontend guard consuming those permissions.